# ACBA5024

The impact of Unexploded Ordnance on construction projects in South Wales.

Callum Griffiths | Research Project Design | 05/11/2025

# Abstract Proposal

South Wales has a long history of unexploded ordnance (UXO) discoveries due to extensive World War Two bombing, its use as a major military training area and the part South Wales played in helping the outcome of World War Two. An example of this is Bridgend which was home to one of the largest munition factories during World War 2 and the area is still finding discoveries from its past history (Zetica UXO, 2025).

The presence of UXO poses significant hazards on construction sites which means potential findings can lead to project delays, increased costs, and heightened safety measures. With the growing number of development and regeneration projects across South Wales, it is important to understand how UXO risks influence project planning, management, and budgeting (Business News Wales, 2025). This study will explore the extent to which UXO affects construction processes throughout South Wales and the long term impact they can have on the overall project.

# Research Aim and Objectives

Aim

- To evaluate the impact of UXO on construction projects in South Wales, with particular focus on safety, project cost, programme delays, and UXO risk identification and management.

Objectives

- To identify areas of South Wales with a higher likelihood of UXO presence

- To categorise construction sites based on UXO risk using historical and geographical data

- To assess the impact of UXO on construction safety, cost, and programme performance

- To evaluate how construction professionals perceive and manage UXO-related risks

# Annotated Bibliography

Stone, K., Gooderham, L., Murray, A., Cooke, S. and Foran, J. (2009). Unexploded Ordnance (UXO) :A Guide for the Construction Industry. [online] London: Ciria. Available at: https://cis.ihs.com/CIS/document/290326 [Accessed 4 Dec. 2025].

This document provides practical guidance for identifying, assessing, and managing UXO risks on construction sites. It outlines a structured risk management framework including desk studies, risk assessments, and mitigation strategies to help project teams make informed safety decisions. The document also highlights best practice procedures and responsibilities giving consistent approaches to UXO risk throughout project lifecycles.

Bowman, R., Davies, P. and Baptie, P. (2019). Unexploded Ordnance (UXO) Risk Management Guide for land-based Projects. [online] Ciria. Available at: https://cis.ihs.com/CIS/document/327480 [Accessed 4 Dec. 2025].

This document gives clear, updated advice on how to assess and manage UXO risks during construction projects. It explains a simple step-by-step process for judging the likelihood of UXO being present and choosing suitable safety measures. The guide also stresses good communication and practical actions so projects can move forward safely and efficiently.

Warwick , L. and Lang, S. (2019). Sandy Bay, Porthcawl -UXO Desk Study & Risk Assessment. [online] Available at: https://www.bridgend.gov.uk/media/oydfdc2z/sd116-non-intrusive-unexploded-ordnance-study.pdf [Accessed 4 Dec. 2025].

This report is local to South Wales, and the desk study demonstrates the standard industry approach (historical research, mapping, recommendation for intrusive/non-intrusive survey) applied to a project in South Wales, and includes concrete recommendations and limitations of surveys in the local geology.

Owen, M., McNamara, A. and Panchal, J. (2018). The Risk of Unexploded Ordnance on Construction Sites in London, UK. [online] City, University of London, pp.1–8. doi:https://doi.org/10.1680/jenge.18.00049

This peer-reviewed paper analyses UK construction UXO incidents, compares CIRIA guidance with actual site experience and uses government and industry data. Although not South Wales specific, it is useful for understanding how likely UXO discoveries actually are and the practical limits of detection.

Baptie, P. (2019). Surveyor’s Guide to Unexploded Ordnance. [online] Rics.org. Available at: https://ww3.rics.org/uk/en/journals/land-journal/surveyors-guide-to-unexploded-ordnance.html [Accessed 4 Dec. 2025].

This article gives clear, practical guidance on how UXO risks should be assessed on construction sites in the UK. It helps understand the standard process surveyors follow, which can be compared to what happens on projects in South Wales. It also shows why proper planning and on-site procedures matter, helping explain how UXO can affect safety, cost, and project timelines.