GROUP PROJECT PORTOFOLIO

William Noakes

1. INTRO

The brief, provided by the ‘Project Brief’ given by Dave Holley, for the task was to redesign the Rapid Cratering Kit Mk.2 to enhance performance in hot climates and under thermal cycling, comply with insensitive munitions requirements under STANAG 3349, and to design trails and tests to relevant standards for qualification for transport and use. Other parameter were also given and where used to guide to user requirements documents and manufacture to target disposal sequence (see Fig.4)

The members of the design team were as follows…

- Will Noakes – Illusion Pyrotechnics Ltd.

- Ryan Garry – MoD

- Jake Smith – MoD

- Peter Down – Roxel UK

2. PROJECT OVERVIEW & TIMELINE OF MEETINGS

Figure 1: Below is a table showing a timeline of the meetings/design review conducted between the design team

| MEETING/EVENT |  | DATE | PURPOSE |
| --- | --- | --- | --- |
| 1 | In person meeting | 5th Feb | Discussed the brief, basic features and components of the product & areas of expertise within the group. Created an itemised list of components & list of tasks & responsibilities, organised into subject areas and split between the groups. |
| 2 | In person meeting | 6th Feb | Created User Requirements & MTDS document as a group. Reviewed the list of tasks and responsibilities. Discussed basic ideas such as replacing the explosives/compositions within the RCK, but keeping a similar design. |
| 3 | Design Review | 11th March | Group met with Dave Holley to discuss design ideas to date and division/subdivision of subject areas. Good feedback received on progress. |
| Correspondence with previous designers/users |  | 11-19th March | Correspondence carried out by Will Noakes with CBRN (a company involved in refining the design of the RCK Mk.2). Queried functionality of the product, choice of explosive compositions in the Mk.2 and whether any other improvements could be suggested by end users. Feedback received was brief but gave general pointers on the reasoning for use of specific explosive fills in the Mk.2 |
| 4 | Conference call on Discord | 21st May | Discussions on the developments and progress of each team member’s respective tasks/responsibilities. Feedback between team members to inform on next steps in personal tasks and to ensure coherence in overall design between the sections. |
| 5 | Group work sessions on campus | 3-5th June | Meeting to discuss final ideas/design from each team member’s tasks and responsibilities. R&D on explosive compositions analysed and final composition chosen for design and to ensure suitability for manufacturing. Begin to create the presentation. |
| 6 | Group work sessions on campus | 5-7th June | Team members working both individually and together to finalise presentation. |

3. GROUP WORK & DESIGN TEAM SPECIALISATION

3.1. Design Team & Subject Areas

The initial meeting of the design team was held on 5th February, and the purpose of the meeting was to develop an outline plan of the various tasks and responsibilities that would likely be required to complete the whole design project, and to group these into larger ‘subject areas’. The development of this list was guided by the project brief and an ‘itemised components list’ (see Fig.2) of the kit, which was collated by Will during the meeting and based on the project brief together with initial research from websites listing the product [1] [2]. These provided some initial information on the Rapid Cratering Kit Mk.2 as to allow a basic understanding of the user requirements and features of the kit.

Figure 2: ‘Itemised Component List’

RAPID CRATERING KIT COMPONENTS LIST

Shaped Charge NR50

- Electric or none-electric detonator

- Charge Materials: RDX/TNT 60/40

Penetration Performance:

https://www.stvgroup.cz/en/product/shaped-charge-nr-50

Legs provided to ensure optimal stand-off distance

Shaped charge creates cylindrical openings in various materials (steel, reinforced concrete)

Opening can then be filled with explosives for subsequent material destruction

Crater Charge NR51 (Hexatonal, 15Kg)

Pack supplied with x2 15kg NR51 crater charges

These are roughly rectangular bags

Assumed to also be composed to TNT/RDX 60/40

Primary Charge 13/28A

Reel of Shock Tube

Given the necessity to work efficiently on the project as a design team, it was determined that specialised roles would need to be created for each member, such that they had a main focus whilst also ensuring that determination of user requirements, and critical and inter-displcinary decisions were completed as a group and based on feedback from within each subject area.

Since there was a diverse range of specialisms among the design team members, each working within a different subject area at their respective company, the subject areas were allocated as to play to the relative strengths of each team member. Alongside this certain parts of the required work where allocated as ‘group focus’.

The list, in Figure 3 overleaf, shows the main subject areas, and the underlying tasks and responsibilities within them, which were divided between the design team members

Figure 3:

Key to Colour Coding

Group

Jake

Pete

Will

Ryan

- Introduction and background

- User requirements document (URD)

- Overview of current composition (TNT/RDX)

- Explosive qualification

  - Chemical testing (STANAG)

  - Hazard testing (EMTAP)

  - IM testing (small scale)

  - Artificial aging

- Comparison between new and old compositions

- Redesign (if performance is not adequate) or retain design depending on performance of new composition.

- System qualification: assign groups for different testing.

  - Artificial aging

  - Vibration

  - Diurnal cycling

  - Thermal shocks

  - Environmental testing (e.g. water ingress, salt spray)

  - Electromagnetic charge (EMC) tests

  - IM (full suite)

- Packaging redesign – Not needed if munition doesn’t require redesign.

  - Vibration

  - Diurnal cycling

  - Environmental testing

  - Drop test.

  - Bonfire test

  - Spigot.

- Manufacturing

  - RAM mixing

  - General process overview including hardware.

- Disposal (approved method is open detonation)

  - Briefly mention other disposal methods (be careful of scope creep!!)

- Summary, recap, and conclusion

3.2. User & Design Requirements & MTDS

A second meeting was held on the 6th February to develop a more comprehensive list of user & design requirements, and from this a manufacturing to target disposal sequence.

Figure 4, below, is the embedded ‘User Requirements Document and Manufacturing to Target Disposal Sequence’ as created by the group during the meeting

Figure 4:

USER REQUIREMENTS & MANUFACTURING TO TARGET DISPOSAL SEQUENCE

User Requirements:

- Same external dimensions as previous kit for ease of storage/transport for use.

  - Previously: Shaped charge, separate electrical detonator, firing cable and initiator, and separate follow through charges.

  - Similar Weight or lighter for same reasons.

- IM response – Exhibit Type V or better for Fast Heating, Slow Heating, Bullet Impact and Fragment Impact and Type III reaction or better for Sympathetic Reaction. Response to Shaped charge preferably II or better.

- Operable in any climate, but focus is on Desert/Hot Climates.

  - Unlikely to be used in Arctic environments but cold environments may feature

  - List climatic categories (A1-C3 seems optimistic)

- Must remain safe to transport by fixed and rotary wing transport (all platforms) as well as by tracked and wheeled transport.

  - Requires tests for Vibration

  - ESD important for rotary wing deployment (potentially 10 KW exposure)

- Can be rapidly deployed to “dig” a hole in the ground.

- Ease of use – for use by trained service personnel.

- Similar price.

Manufacture to Disposal Sequence and associated Test Requirements:

- Manufacture

  - EMTAP Testing

- Transport by road transport to Defence Munitions Depot

  - UN Tests – 1m Drop , (Fast and) Slow Heating, Shock

- Processed for storage at DM Depot

  - Spigot intrusion test

  - IM Testing Sympathetic Reaction

  - UN Hazard Classification and Grouping

- Storage (including any maintenance requirements in DM depot) – Non temp controlled but UK Climate.

  - Sequential Diurnal Tests (accelerated Aging)

- Processing for Transport

  - UN Number (Hazard classification, UN packaging mark and packaging requirements)

- Road Transport from DM Depot

- Sea and/or Air transport to theatre

  - 12m drop testing for craning onto ship

  - Transport Vibration for Air – All types required (in this case fixed and rotary wing)

  - Restrictions to be listed – I.E. A400 Cargo area outside of requirement (say).

  - ESD Testing for Rotary Wing Deployment

- Temporary storage potentially

  - Sequential Diurnal cycling – High temp/low temps

- Allocated for operational use – Carried in wheeled/Tracked Transport or Carried Individually?    And Use/Or:

  - Book-keeping and control of stock – difficult to track when issued to individuals – Print dates on articles?

- Transport for disposal – to include similar amount of distance, vibration etc.

- Disposal Licensed/Approved premises

Other Considerations:

- Different Classifications/Tests if Separated components

  - Packaging and Transport for each component

- Can we use common use components (i.e Initiator) or in current service-use items.

- Stacking in Storage – is this required? – seems beneficial.

- Constraints/Limitations/Non-Conformances and Justifications for same (i.e. Operational Use in Arctic conditions potentially less feasible due to difficulty of digging through solid ice ground)

- Means of initiation – Novel means/EEDs will need to be proven/qualified/characterised, increasing cost to user.

- Safety Case?

Following the creation of the ‘User Requirements Document & Manufacture to Target Disposal Sequence, it was determined that the responsibilities and tasks set out in Figure X were appropriate to the requirements of conducting the task and that their division provided a roughly equal weighting of work for each team member. It was also determined that one of the most effective ways to meet the requirements for improvement as given in the ‘Project Brief’ was to change the explosive compositions used in the shaped charge and cratering bags. Another major point was that maintaining the physical/structural components and weights of the kits’ components would help to reduce cost, maintain compatibility with current transport and storage capabilities and facilities and reduce cost of re-design and manufacture.

4. SUBJECT AREA: EXPLOSIVE COMPOSITIONS – Pt.1

Will Noakes (author) was allocated the subject area of research and design of the explosive compositions in the product. This section details the steps carried out during the first half of the re-design for this subject area.

4.1. Understanding Mk.2 Explosive Compositions and Function

Initially the current detail of explosive compositions utilised in the components in the Rapid Cratering Kit Mk.2 and their relative function and performance needed to be identified, in order to firstly assess their suitability to the user requirements, and secondly, develop a comparable baseline from which to improve the product through the re-design.

Whilst the ‘Project Brief’ provided extensive information on the composition of the main Charge (Shaped Charge NR50), information on the compositions of the cratering bags and other components was limited.

Will contacted an employee of CBRN, a company which had worked on refining the design of the Mk.2 product and was a distributor for it. This correspondence provided further more extensive information on the chemical compositions utilised and the reasoning behind their specific use in the NR50 Shaped Charge and NR51 Crater Charge bags.

An outline of this correspondence is provided in Figures 5 & 6 below…

Figure 5:

Questions asked:

- What is the basic functionality of the product

- As a developer/seller/user of the product, could any improvements & design changes be suggested

- What is the specific function and reasoning behind the use of the explosive compositions in the Mk.2 design (particularly in terms of performance, reliability, cost)

Responses received:

- The Comp B fill (Shaped Charge NR50), alongside the RDX/Wax Booster (Primary Charge 13/28A) were optimised to maximum effect/performance

- Other mixes/compositions were trialled but did not produce the strong penetration of the Pilot Charge (Shaped Charge NR50)

- The selected Mk.2 design was 11kg of Composition B charge positioned over a copper cone with angle = 60O

- Performance of this design would be hard to beat in affordable terms

- Crater bags (Crater Charge NR51) of ‘Hexatonal’ flake were also optimised to maximum effect/performance, providing the slow cratering effect required

- Optimisation of the Crater Charge NR51 required additions of further (not specified) chemicals when in wet form

- Overall product is easily transportable, meets the current user requirements, and is in service with NATO

Online research conducted on ‘Hexatonal flake’ failed to yield any significantly detailed results, other than to imply that the composition’s function was likely similar to Torpex in terms of an implied ‘long impulse’ performance and therefore possibly similar in terms of chemical composition also [3]. Given this, further correspondence queried to make up of ‘Hexatonal flake’. The initial response from CBRN also did not state the IM compatibility of the NR50 Shaped Charge or NR51 Cratering Charge with IM (insensitive munition) requirements, so further correspondence also queried whether any experimentation with IM-compatible materials had been carried out.

An outline of the further correspondence is given in Figure 6, below…

Figure 6:

Questions asked:

- What is the basic chemical composition comprising ‘Hexatonal flake’ – is it alike to Torpex; does it contain RDX/TNT/Aluminium?

- Do either components (NR50 & NR51) satisfy insensitive munition requirements?

Responses received:

- Mk.1 Rapid Cratering Kit used ‘cast Hx (Hexatonal flake)’ in the NR51 cratering charge

- This was concluded to be sub-optimal in trials, and further trials were carried out over a long gestation period to identify a better composition

- Optimum performance was achieved using ‘hexatonal flake’, made up of RDX/TNT/Aluminium (+ additions in wet form) as this provided long impulse and high heat

- Beyond chemical composition, grain/particle size and high homogeneity of mixture (in order to ensure intimate contact) were critical in the optimisation

- IM-compatible materials satisfactory to the performance of this application were not identified

Based on detail on specific performance and compositions for the NR50 and NR51 charges - derived from the above correspondence and general research [4] [5] on the explosive properties of the Mk.2 compositions - guided further research for the re-designing of explosive compositions.

4.2. General Research on candidate materials for Shaped Charge

Research was conducted to identify high brisance, energy dense/high performance compositions [4], with IM-compatibility [6], as candidate materials to replace the ‘Comp. B’ fill in the Mk.2 product (which did not meet IM criteria). Other factors to consider for selected candidate materials were…

- Rough cost and availability, and overall ability to keep the product in supply and affordable

- Melting points and critical temperatures, with respect to maintaining or enhancing performance under thermal cycling and for manufacturability

- Whether their relative masses & volumes, and compatibility with common structural materials for encasement, would allow their integration into the current (Mk.2) physical/structural design of the product; aiding in the goal of reducing experimentation and cost for the overall product re-design.

4.3. Selected Candidate Materials for Shaped Charge

A brief overview showing the key points from the comparison conducted between the original and identified/proposed candidate materials for replacement is given below…

Original Material:

60/40 RDX/TNT

- 11kg charge, with 60O copper liner

- Derived from run-off/unused composition from shell filling lines

- Optimised high performance against availability and affordability (low cost)

- Not compatible with IM requirements; undergoing cook-off as melting temperature range of RDX within Comp B (127-187OC) is reached

- Contains TNT with low melting point of 81OC when in Comp B, which can lead to separation of TNT and RDX components in the charge, and therefore reduced performance, due to anisotropic detonation, under hot firing and thermal cycling

[5] [4] [7]

Selected candidate materials:

IMX 101

- Already developed and qualified (EMTAP, chemical compatibility) as a replacement for TNT or RDX charges in shell filling

- Use by BAE in shell filling presents possibility of using run-off/waste from shell filling lines as with the original composition, providing similar high (and increasing) availability and lower cost

- Qualified against IM criteria (far lower friction, impact, ESD sensitivity than Comp B or TNT & far less likely to undergo deflagration-detonation transition), as set out in STANAG 4439

- More brisant than TNT, and at density = 1.64g/cm3 exhibits the same VoD (velocity of detonation) of 6900m/s.

- Much larger critical diameter (64-66mm) than TNT (around 30x greater). Testing would be required to ascertain whether this poses a design-problem in terms of successful detonation when shaped into an 11kg charge

[8] [9] [10] [6]

IMX 104

- Already developed and qualified (EMTAP, chemical compatibility) as a replacement for Comp. B based charges in shell filling

- Use by BAE in shell filling presents possibility of using run-off/waste from shell filling lines as with the original composition, providing similar high (and increasing) availability and lower cost

- Qualified against IM criteria (far lower friction, impact, ESD sensitivity than Comp B or TNT & far less likely to undergo deflagration-detonation transition), as set out in STANAG 4439

- Similar brisance, detonation pressure and VoD (relative to density) to TNT, Comp B and IMX 101

- Critical temperatures (as calculated with respect to IM performance) of 137.8OC and 164.33OC when in granular and flake forms respectively

- Much smaller critical diameter than IMX-101 at 20mm, likely rendering it very suitable for casting into 11kg shaped charge composition, without risk of failure to detonate (including when used in explosive train with the Mk.2 (current) Primary Charge 13/28A)

[9] [10] [6]

TAW-EX-2022

- Proposed material suggested in ‘Project Brief’ by Dave Holley

- Further details on material could not be ascertained through online research and were instead provided, on request, by Dave Holley

- VoD of 8.8m/s at 1.8g/cm density suggests potential for achieving greater penetration performance than all other candidate materials identified

- Temperature of ignition of 220oC and further detail on thermal stability from online research [11]

- 90-93% energetic filler (50/50 HMX/RDX) and 7-10% insert materials (HTPE-binder system, anti-oxidising agents, surfactants, catalysts and isocyanate curing agent)

- Future possibility for 10% of energetic fill to be replaced with CL-20 (hexanitrohexaazaisowurtizane)

- Figure of insensitivity of 60 (rotor) and 2.2 (friction) as compared to 80 and 3 respectively for RDX, suggests marginally lower sensitivity than the original Comp B-like composition (would require testing)

- The above, in combination with the result of ‘detachment of septum and up to 20% of explosive consumed’ during small-scale fragment test, gives the potential for the composition to achieve IM-qualification based on charge size, shape and encasement

- Full EMTAP data would need to be generated through extensive trials

- IM-compatibility would need to qualified through extensive trials (STANAG 4439)

4.4. General Research & Candidate Materials for Cratering Bag

Only one suitable candidate material for replacement of the Hexatonal flake composition, which was IM qualified, was identified due to the limited literature available on aluminized formulations [3]

Original Material:

Hexatonal flake (of proprietary composition and properties)

- Not IM-qualified

- Long impulse and high heat for cratering effect

- EMTAP and chemical compatibility data not available

Candidate Material

TB I-200

- ‘Tritonal’ (aluminized TNT) with the addition of the soluble desensitiser ‘2-napthol)

- 80-85% TNT, 2-6% 2-napthol, 15-20% aluminium, providing optimised compromise between IM-response and long-impulse, high heat-of-detonation performance

- IM-qualified an being commercialised in 2024 by Thales

- Critical diameter of 10mm suggests potential for use in flake form and possibly without needing booster charge (testing required)

- Affordable due to high usage of low-cost, high-availability TNT

[12]

5. GROUP DECISION ON STRUCTURAL DESIGN

Following a review of the candidate materials for re-design of the shaped ad cratering charges, and their relative compatibility with the other components, a group decision made to not redesign physical dimensions or structural materials of product, and instead replace only the explosive fill compositions.

This was given the indication that enhancing/maintaining IM-performance, explosive performance, and marginal enhancement of suitability for thermal cycling and hot climates of the device through use of selected candidate materials would not require this, since similar volumes and masses of the new explosive fills would be used.

6. FEEDBACK AND REVIEW FOR MANUFACTURING

A discussion between Pete Down and Will Noakes took place to review manufacturing and manufacturing safety research for candidate explosive fill materials and determined that the ease and of manufacturability of IMX-104 and IMX-101 was greater than TAW-EX-2022, and that they were likely significantly lower-cost options.

7. SUBJECT AREA: EXPLOSIVE COMPOSITIONS – Pt.2

Final Selection of Replacement Explosive Fills

Final selection of replacement explosive fills for the shaped charge and cratering bags was determined through discussion between Will Noakes and Pete Down whilst reviewing the information gathered by Will Noakes in Section 4 and by Pete Down on manufacturing.

Shaped Charge: IMX-104

- Chosen over IMX-101 on account of better suitability in terms of critical diameter

- Chosen over TAW-EX-2022 on account of lower-cost, quicker development time (already EMTAP and IM qualified) and greater ease of manufacture, despite superior implied performance and suitability to thermal cycling and high temperatures was improved in the latter

Cratering Charge: TB I-200

- Chosen on account of being the only IM-qualified material with suitable long impulse and high heat of detonation, and due to implied commercialisation and production within the near future

It was determined that the use of the primary charge (13/28A) and shock tube system as a user-friendly detonation train, as in the Mk.2 product, would remain unchanged on account of keeping cost low and implied high compatibility with selected new explosive fills.

8. DESIGN PRESENTATION

The design team chose to present the design with the use of a PowerPoint slide show to illustrate key points, figures and relevant references. This PowerPoint, with each segment created by the design team member corresponding to the subject area, is shown below Figure 7 overleaf.

FILE WAS TOO LARGE TO UPLOAD WITH POWERPOINT EMBEDDED… PLEASE SEE POWERPOINT SUBMITTED FOR PRESENTATION.

9. CONCLUSION

A new design to replace the Rapid Cratering Kit Mk.2 has been developed, with some significant improvements and some marginal improvements in terms of the main areas of focus given in the ‘Project Brief’. This has mainly been achieved through the replacement of the original explosive fills in the shaped charge and cratering bags with newer, qualification-ready, explosive fills IMX-104 and TB I-200, as according to the work carried out on explosive fills by Will Noakes. Plans for appropriate trials to qualify the product and its components, packaging design, and manufacturing processes have been carried out by the other members of the design team.

10. REFERENCES

| [1] | Army Technology, “Shaped Charges - Rapid Cratering Kits,” [Online]. Available: https://www.army-technology.com/contractors/mines/cbrnergetics/pressreleases/medical-trauma-kits-prevent-injury/. [Accessed 05 02 2024]. |
| --- | --- |
| [2] | Defence & Security Systems International, “Shaped Charges - Rapid Cratering Kits,” [Online]. Available: https://www.defence-and-security.com/news/shaped-charges-rapid-crater-kits-8866488/. [Accessed 05 01 2024]. |
| [3] | D. Hu, T. Long, C. Liu, G. Yang and X. Han, “Swelling movement induced by underground explosion of aluminized explosive in multilayered compact material,” Rock Mechanics & Mining Sciences, vol. 71, pp. 330-339, 2014. |
| [4] | B. Kramarczyk, P. Mertuszka, M. Pytlik and R. Szudeja, “Determining the brisance of seected emulsion explosives used in mining via the Hess method,” High Energy Materials, vol. 14, pp. 117-134, 2022. |
| [5] | J. D. Yeager, S. I. Jackson and M. Short, “Effect of Temperature on Detonation Propagation in Composition B,” Proceedings of the 14th International Detonation Symposium, Office of Naval Research, pp. 769-778, 2015. |
| [6] | S. E. Nyholm, “Insensitive Munitions and Ageing,” Defence Research Agency, Tumba, Sweden, 2009. |
| [7] | Tripwire South, “Comp-B (Flake),” [Online]. Available: https://tripwiresouth.com/comp-b/. [Accessed 06 06 2024]. |
| [8] | K. Patel, P. Samuels, E. Wrobel and A. Di Stasio, “Characterisation of Granular IMX-104,” Explosives Developent Branch, BAE Systems. |
| [9] | D. Frem, “A Review on IMX-101 and IMX-104 Melt-Cast Explosives: Insensitive Formulations for the Next-Generation Munition Systems,” Propellants, Explosives, Pyrotechnics, vol. 48, 2022. |
| [10] | M. W. Smith and M. D. Cliff, “NTO-Based Explosive Formulations: A Technology Review,” Weapons Systems Division, Aeronautical and Maritime Research Laboratory, 1999. |
| [11] | K. S. Rao, D. Ganesh, F. Yehya and A. K. Chaudhary, “A comparative study of thermal stability of TNT, RDX, CL20 and ANTA explosives using UV 266 nm-time resolved photoacoustic pyrolysis technique,” Spectrochimica Acta Part A: Molecular and Biomolecular Spectroscopy, vol. 211, pp. 212-220, 2019. |
| [12] | T. Gilloux, B. Stephane, C. Christophe and E. Thomas, “New low cost melt-cast composition for IM mortar ammunition,” Thales LAS, France, 2024. |