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1. [bookmark: _Toc520300632]Introduction
ComeGroom is a startup company who’s sole purpose is the pampering of pets. The company decided to create a website in order to not only promote itself on search engines such as Google and Yahoo, but also to make it easier for their customers to read about any news of thiers, as well as gaining information about what the company can do for them and their pets. This document will detail not only the project’s initiation information, but also the evaluation of the project as a whole.

2. [bookmark: _Toc520300633]Implementation 
As previously mentioned, this website was created for the ComeGroom company. As today’s world consists of everyone owning computers and smartphones, a website is one of, if not the best advertising strategy money can buy. Not only can one put their website on search engines, they can also pay to have their website advertised on more trafficked sites in order for more people to see them. A website can also be made to contain a database, which makes it easier for companies to keep track of their products and sales. Finally, their customers can access the ComeGroom website in order to see if any new products and/or procedures have been added, without needing to call or drive to their store.
The MoSCoW requirements method was used to organize this project’s requirements. This method enables one to sort the requirements into must do, should do, could do, and won’t do sections. For the ComeGroom project, the requirements were as such:
Must Do:
· Allow administration to log into the website
· Allow administration to add, delete, and update the database
· Have a home page with all the grooming types available (with pictures)
· Have a description page for each of the grooming types available
· Have a contact us page for any further information needed
· Allow a user to log in
· Allow a user to make an appointment
· Be in accordance with the IEEE standards association
· Be connected to a database

Should Do:
· Allow a user to modify and delete an appointment
· Create an automated backup in case of system failure




Could Do:
· Show a calendar on each of the grooming description pages showing availability for the day as well as the time.
· Be available in different languages
· Contain a page with all the groomers, with names and pictures
· Contain a press to listen button for all customers who are visually impaired.

Won’t Do:
· Have a ‘download the app’ option for smartphones

3. [bookmark: _Toc520300634]Evaluation
Adding scaffolding controllers with views created many complicated errors which took days to solve. In order to solve these problems, the .NET Core 2.1 SDK version 2.1.301 had to be reinstalled. The ComeGroom.csproj file then had to be modified to manually include all the package references used as well as the DotNetCliTool references and the project references. The Microsoft.AspNetCore.Razor version 2.1.1 reference package also needed to be installed in order for Microsoft Visual Studio to generate the scaffolding items. This package was then manually included into the ComeGroom.csproj file. The ComeGroom.Data.csproj also needed to be modified in the same way as the ComeGroom.csproj by manually adding all the package references used as well as all the DotNetCli tools. Once the programming of these two files were completed, the controller’s views were generated and programmed.
Upon modifying the controller’s views, the website built perfectly without any errors or warnings, however, running the code with the IIS Express created more problems that were unable to be fixed. Running the website enabled a “an unhandled exception occurred while processing the request” error to arise. This error explained that there was no service for type Microsoft.AspNetCore.Identity.UserManager`1[ComeGroom.Data.Entities.ApplicationUser]` has been registered and thus the website was programmed but it’s design was not able to be tested.
As previously mentioned, the design aspect of the website was unable to be tested as opening it was not managed. The website was programmed to be easily readable and accessible for all customers. The website was programmed to be easily navigable even for users who are not very good with computers. The website contained all the information needed for customer satisfaction. 
For the website to achieve its high expectations, the website’s running error would most definitely need to be fixed. More css programming would probably also need to be added in order to fulfill these expectations and create a more visually appealing website but as the website’s design has not been tested, this cannot be said for sure. Another further improvement would be that of implementing all the requirements stated under the ‘could do’ section of the MoSCoW method.
[bookmark: _GoBack]
4. [bookmark: _Toc520300635]References
[1] A. Freeman, Pro ASP.NET MVC 5. Berkeley, CA: Apress, 2013.
[2] A. Freeman, S. Sanderson, Pro ASP.NET MVC 3 Framework. Norwood Mass: Apress, 2005
