First Session

Estimating (you will need access to MS Excel for these sessions)

- Recap on how we got here….

- RIBA Plan of Works & NRM 1&2 – stages of Estimating

  - Stages 0-3 & NRM1 = Order of cost estimate

    - GIFA

    - Unit

    - Elemental Cost plans

  - Stages 4 = BoQ’s

- Unit Rates & their build up is all about the resources needed.

- Will need to be calculated for each item in the BoQ usually by the estimator or QS (variations/changes/compensation events)

- Use an example of 1m2 of blockwork within a BoQ’s (assignment)

  - Nett Unit Rates (labour, Plant, Materials) all fishing in same pool geographically so these should be the same between SC!

  - Gross Unit Rates (plus OHP & Risk) may need to separate out Project Overheads!!! and General Overheads = NRM2

  - OHP, Added to each rate calculated or added into the summary page of the Bill as per NRM2 template (page 272)

  - What about Risk!

Talk about…..

- Break down Labour (general break down!)

- Break down Materials (what about the time factor on materials prices?)

- Break down Plant

Class exercises

- Class Exercise. First one in pairs – (q. what is missing from the rate? Could we lose money?)

- Class Exercise. Do individually – Concrete example

- Build-up of brickwork Gross Rate (excel)

Some Masonry constants in estimating

Bricks per m2 = 60

Mortar per m2 = 0.03 – 0.05 m3

Waste = @ 5-10%

Time to lay 60 bricks = @ 1 hour

Blocks per m2 = 10

Mortar per m2 = 0.01 m3

Waste = @5%

Time to lay 10 blocks = 0.60 hrs.