# INFORMATION SYSTEMS IMPROVEMENT PROPOSAL

Module Code: LCLM 5004

Module Title: Managing Business Information

Programme: BA (Hons) Leadership and Management Skills for the Workplace

Student Name: [Sikiru Aderemi Oyelami]

Student ID: [2430250]

Lecturer: Dr. Afzal Sayed

Assignment Title: Component 2 – Individual Report: Information Systems Improvements

## INTRODUCTION

### Overview of the Business Case

Maldiva Ltd. is a fast-growing consumer electronics retailer operating 30 physical stores alongside an integrated e-commerce platform. Over the last 12 months, the business has recorded substantial sales growth and is actively pursuing further national expansion. However, this rapid increase in scale has exposed critical limitations in the company’s existing information systems, which were designed for a smaller operation and are no longer fit for purpose. As appointed IT consultants, this report assesses the current operational challenges, evaluates existing systems, and recommends a scalable, compliant information system solution to support sustainable growth, improve efficiency, and protect customer and business data.

### Key Challenges Faced

Five interconnected core challenges have been identified:

- Inventory inaccuracy: Manual stock tracking creates frequent mismatches between physical store stock and online inventory listings, leading to cancelled orders, refunds, customer dissatisfaction, and lost revenue.

- Fragmented customer data: Customer records are held across disconnected systems, preventing a unified view of purchase history and contact details. This limits personalised marketing and slows complaint resolution.

- Ineffective decision-making: Sales and performance data are collated manually using spreadsheets, resulting in delayed, error-prone reports that prevent real-time trend analysis and accurate forecasting.

- Regulatory and security risk: Insufficient access controls and data protection measures leave the business vulnerable to GDPR breaches, which carry potential fines of up to 4% of global annual turnover (Information Commissioner’s Office, 2025).

- Lack of cross-functional integration: Sales, finance, and inventory teams use incompatible software, requiring manual data entry and transfer, increasing administrative burden and the risk of human error.

## EVALUATION OF EXISTING SYSTEMS

### Analysis of Current Systems

Maldiva Ltd. currently relies on a combination of manual processes, standalone spreadsheets, and disconnected legacy applications:

- Inventory management: Paper-based logs and locally updated spreadsheets at each store, with no centralised or real-time visibility.

- Sales and finance: Separate point-of-sale (POS) tools and accounting packages that do not share data automatically.

- Customer data: Basic contact lists and transaction records stored independently by sales, marketing, and customer support teams.

- Reporting and analytics: Monthly manual compilation of performance data, often completed several days or weeks after the reporting period ends.

While these systems may have been adequate when the business was smaller, they lack the connectivity, automation, security, and capacity required to support multi-channel retail operations at Maldiva’s current size and growth trajectory (Laudon and Laudon, 2020).

### Identified Inefficiencies and Gaps

| Functional Area | Key Gaps | Operational and Business Impact |
| --- | --- | --- |
| Inventory Control | No real-time updates; no automated reorder triggers; no central stock view | Frequent stockouts, excess inventory, higher warehousing costs, lost sales, reduced profit margins |
| Data Integration | Siloed systems with no interoperability | Duplicate data entry, inconsistent records, wasted staff time, poor cross-department collaboration |
| Customer Relationship Management | No unified customer profile; disconnected interaction history | Ineffective targeted marketing, slow complaint resolution, reduced customer retention and loyalty |
| Management Information | No live dashboards; reliance on | Delayed decision-making, inaccurate forecasting, missed sales and margin opportunities |
|  | manual collation |  |
| Data Security & Compliance | Limited access controls; no encryption or audit trails | GDPR non-compliance, elevated risk of data breaches, reputational damage and regulatory penalties |
| Scalability | Manual processes cannot expand with business growth | Rising operational costs, operational bottlenecks, ceiling on achievable expansion |

Legacy information systems are typically characterised by rigidity, high maintenance costs, and poor compatibility with modern digital tools; for an omnichannel retailer, these limitations directly undermine customer experience and operational resilience (Davenport, 2013).

## RECOMMENDED SOLUTION

### Proposed Information System

It is recommended that Maldiva Ltd. implement a cloud-integrated Enterprise Resource Planning (ERP) system with native modules for Inventory Management, Sales and Order Processing, Finance, Customer Relationship Management (CRM), and Business Intelligence and Reporting. Suitable options for a mid-market retailer include Microsoft Dynamics 365 Business Central, Oracle NetSuite, or SAP Business One – all widely deployed in retail and proven to support multi-site, multi-channel operations (The Retail Exec, 2026). The system will be delivered as Software-as-a-Service (SaaS), eliminating the need for expensive on-premise server infrastructure.

### Justification of the Recommendation

The proposal is justified against core business criteria:

| Evaluation Criteria | Rationale |
| --- | --- |
| Alignment with Business Needs | A single unified platform addresses all five identified challenges in one deployment, rather than patching together multiple separate tools. |
| Operational Efficiency | Automates routine manual tasks; industry benchmarks show this can reduce administrative data entry work by 70–80% and cut order processing lead times by up to 40% (Folio3, 2025). |
| Cost Structure | Subscription-based pricing treats costs as operational expenditure (OpEx) rather than a large upfront capital outlay. Typical costs range from £60 to £180 per user per month, with a lower total cost of ownership over three to five years compared to on-premise alternatives (Qualimero, 2026). |
| Scalability | New users, stores, sales channels, and product categories can be added without major system reconfiguration, supporting projected growth to 50+ locations and international expansion. |
| Regulatory Compliance | Built-in encryption, role-based access controls, audit trails, and data retention tools align with GDPR Article 32 requirements for security of processing (GDPR Local, 2025). |

While integrating multiple “best-of-breed” applications may appear cheaper initially, this approach carries higher long-term integration costs, compatibility risks, and creates fragmented data – negating the core objective of a single source of truth (Monczka et al., 2021).

### Expected Improvements to Operations, Data and Decision-Making

- Operational performance: Real-time inventory visibility across all channels and locations will reduce stock discrepancy rates by an estimated 25–35%, cut overstock costs by 15–30%, and substantially improve order fulfilment accuracy. This will reduce refunds, complaints, and delivery delays, directly enhancing customer satisfaction.

- Data management: All business data will be stored centrally and consistently, eliminating duplication and conflicting records. Granular access permissions and automated security updates will ensure GDPR compliance and reduce breach risk.

- Strategic decision-making: Live dashboards and built-in analytics will allow management to review sales trends, stock turnover, and customer behaviour in real time. This is projected to improve demand forecasting accuracy by 20–40%, enabling more agile purchasing, pricing, and promotional planning (Van der Aalst, 2018).

- Customer experience: A unified CRM will capture full purchase and interaction history, enabling personalised marketing, faster support resolution, and consistent service across stores and online channels.

## IMPLEMENTATION PLAN

### Phased Implementation Approach

A structured phased rollout will minimise disruption and allow issues to be resolved before full deployment:

| Phase | Estimated Timeline | Key Activities |
| --- | --- | --- |
| 1. Preparation & Vendor Selection | Weeks 1–4 | Establish cross-functional project team; define detailed requirements; evaluate vendors; agree contract and service level agreements. |
| 2. Configuration & Integration | Weeks 5–12 | Set up core modules to match Maldiva’s workflows; integrate with existing POS hardware and e-commerce platforms via standard APIs; cleanse and migrate legacy data. |
| 3. Testing & Pilot Deployment | Weeks 13–16 | Conduct end-to-end process testing; run live pilot in 3–5 representative stores; resolve technical or process issues. |
| 4. Training & Full Rollout | Weeks 17–24 | Train “super-users” first, followed by role-specific training for all staff; roll out sequentially across all locations with dedicated on-site support. |
| 5. Review & Continuous Improvement | Ongoing | Monitor performance against KPIs; gather user feedback; refine workflows; schedule regular system updates. |

### Key Implementation Considerations

- Training: Programmes will be tailored to role – inventory teams on stock management and replenishment; sales staff on POS and CRM use; management on reporting and analytics. Supplementary materials including user guides and video tutorials will be provided for ongoing reference.

- Integration: Standard APIs will be used wherever possible to connect with existing infrastructure, minimising custom coding and simplifying future upgrades.

- Change management: Benefits will be communicated clearly from the outset; staff will be involved in requirements gathering and testing; departmental champions will be appointed to support peer adoption.

- Risk management:

| Potential Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Data migration errors | Medium | High | Cleanse and validate data prior to transfer; run parallel systems for a minimum of two weeks. |
| Low user adoption / resistance | Medium | Medium | Demonstrate time-saving benefits; provide ongoing support and regular feedback sessions. |
| Connectivity or downtime | Low | High | Verify broadband capacity at all locations; schedule critical updates for off-peak trading hours. |

## CONCLUSION

Maldiva Ltd.’s current information systems are no longer capable of supporting the business’s growth ambitions, creating operational inefficiency, customer dissatisfaction, and legal exposure that threaten long-term performance. The recommended cloud-based integrated ERP system addresses these root causes by unifying inventory, sales, finance, and customer data into a single secure, scalable environment.

The solution delivers measurable benefits: improved stock accuracy, reduced waste and operational costs, better-informed decision-making, enhanced customer service, and full regulatory compliance. Implementation requires careful planning, phased rollout, and active staff engagement, but the return on investment – through higher sales conversion, lower operational expenditure, and protected brand reputation – is substantial. This investment will establish a robust digital foundation that allows Maldiva Ltd. to compete effectively in the consumer electronics market and achieve its strategic expansion targets.

## REFERENCES

Bryman, A. (2016) Social Research Methods. 5th edn. Oxford: Oxford University Press.

Davenport, T.H. (2013) Process Innovation: Reengineering Work through Information Technology. Boston: Harvard Business Review Press.

Folio3 (2025) ERP for Retail Industry: Unlocking Omnichannel Success and Inventory Visibility. Available at: https://dynamics.folio3.com/blog/erp-for-retail-industry/ (Accessed: 5 August 2026).

GDPR Local (2025) Protecting Customer Data For Retail Businesses. Available at: https://gdprlocal.com/protecting-customer-information-retail-businesses (Accessed: 5 August 2026).

Information Commissioner’s Office (2025) Guide to the General Data Protection Regulation (GDPR). Available at: https://ico.org.uk/for-organisations/guide-to-data-protection/guide-to-the-general-data-protection-regulation-gdpr/ (Accessed: 5 August 2026).

Laudon, K.C. and Laudon, J.P. (2020) Management Information Systems: Managing the Digital Firm. 17th edn. Harlow: Pearson.

Monczka, R.M., Handfield, R.B., Giunipero, L.C. and Patterson, J.L. (2021) Purchasing and Supply Chain Management. 7th edn. Andover: Cengage.

Oracle (2024) Creating an ERP Implementation Project Plan. Available at: https://www.oracle.com/erp/erp-implementation-project-plan/ (Accessed: 5 August 2026).

Qualimero (2026) ERP Costs 2026: Price Tables, Hidden Fees & How to Save 30%. Available at: https://qualimero.com/en/blog/erp-costs-price-tables-hidden-fees-how-to-save (Accessed: 5 August 2026).

Saunders, M.N.K., Lewis, P. and Thornhill, A. (2019) Research Methods for Business Students. 8th edn. Harlow: Pearson.

The Retail Exec (2026) 13 Best Retail ERP Software for 2026. Available at: https://theretailexec.com/tools/retail-erp-software/ (Accessed: 5 August 2026).

Van der Aalst, W.M.P. (2018) ‘Business process management: a comprehensive survey’, International Journal of Information Management, 39, pp. 107–118.