Daily Standup – Thursday 19th
Goals for the day:
· Finish remaining tickets
· Ensure all features are represented in the user interface
Features we hope to complete
· All listed functionality in spec
· Formalise our design documents 
· Database ERD final design
· MVP
· Minutes
Important Discussion Points
· We reflected on the work done so far, we have achieved our MVP and more 
· Although most functionality is present, not all has been hooked into the user interface and there has been some confusion around what features are done and which ones need further work
· Testing has fallen by the wayside so some focus should be on unit testing today
