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In this assignment I was tasked to retopologize three characters in Maya using quad draw. 
When I started this assignment I thought I had more then enough time to Finnish the three characters however my computer unexpectedly broke, this was a big set back because I had planed on using the computer at times I wouldn’t be at Alex building and in the evenings work on what ever character I happened to be working on at that moment in time in the assignment process. I also didn’t plan that well for this assignment due to thinking it was going to be easy. 

Monday 23rd oct started on the chest and arm of character one using quad draw at this point I feel that this assignment is a simple one once you know the basic tropology of a mans body.   

Tuesday 24th oct started on the head of character one using quad draw, I think the retopologize process of the head is going well  I completed the eye and nose . 

Thursday 26th oct continued working on the head for character one using quad draw, I finished the ear and chin, I think I should be able to finish the head next time I work on this character 

Saturday 28th oct finished head of character one using quad draw I had trubble with completing the head of character one because I didn’t plan ahead with the vertices.
 
Monday 30th oct finished the chest for character one , I found finishing the chest was very simple once the correct tropology for the arm and chest was placed .

Wednesday 1st nov started and finished leg and foot  of character one , I found the retopologize  process of the leg and foot easier then I expected  at this point I think I know the reopologize process 
 
Friday 3rd nov started the arm and hand for character one,  once I got the tropology for the arm right   I found filling the rest of the arm out was simple and painless.

Wednesday 8th nov – I finished the hand using quad draw , I found getting the tropologhy right for the hand difficult but once I looked at a picture of tropology of a hand I found out how to Finnish my characters hand .   

Thursday 9th nov - I finished the arm using quad draw  

Friday 10th nov - I linked the head,chest,arm,hand,legs  together by using  target weld .   

Tuesday 14th I started and completed the chest and hand of character two  

Thursday 16th   i started and completed the  leg and foot of character two.  

 Friday 17th I started and completed the head of character two. This time completing the head was much easier because I planned ahead with the vertices.

Monday 20th nov
I connected the arm and hand together of the 2nd character using quad draw however i still need to add in the correct tropology for the elbow at this point I am happy with my progress and confident I will Finnish all three characters before the deadline,   

Wednesday 22th nov

I started on the third character and completed the face, hand, leg, and using quad draw next week I will need to complete the arm and chest and then mirror all 3 characters .I am positive that I can complete this assignment before the deadline.

[bookmark: _GoBack]My main setback during this assignment was my computer at home stopped working this was a problem because I did most of my work on said computer and planned ahead with being able to use this computer. 








 













Risk assessment



The first risk I will face is losing my  work this will have a negative impact on me completing the assignment on time because I will have to go back and spend mush needed time on retropologize the same character again  up to the point where I last saved my work ,before i can start making progress again to finish the assignment on time .i will avoid this by making sure I have saved my work to at least three places for example a portable USB drive ,Google drive  and the computer I work on this way I will always have a copy of my work for when I need it . 
Another risk I could face is if my home computer stops working in the middle of this assignment this could have a negative impact because it will mean I don’t have as much access to a computer as I planed and will throw my production plan out of sync and could mean I don’t finish the characters on the day I though I would. Another negative impact that could happen if my home computer stops working during the process of this assignment is loss of work. I will avoid this by making sure my computer is working properly and in good condition before I start any work on it.   

Another risk I could face during this assignment is breaking my hand this could have a negative impact on this assignment because breaking my hand will mean I cant use it for some time this will include retropologising the three characters, at the very least a broken hand will slow me down when I am in the process of retrologising three characters. I will avoid this by taking good care of my hands during this assignment.

An Alternative risk I could face is being stuck In London during the week while this assignment is in progress this could have a negative impact on me completing this assignment because both the computers I will use for this assignment will be in Swansea and I wont be able to make progress on this assignment while stuck in London. I will avoid this by making sure when I book a train back to London that book a return ticket at the same time and make sure there is engineering works that could end up coursing my train to be cancelled that weekend.










Production Plan 

  
	weeks
	Mon
	Tue
	wed
	Thus
	Fri
	sat

	Week1
30th-6th
	I will finish the chest of character  1
	I will start the arm of  character 1  
	I will continue the arm of character 1
	I will Finnish the arm of character 1
	I will start the leg of character 1
	I will finish the leg of character 1

	Week2
6th-13th
	I will put character 1 together  
	I will start the head of  character 2  
	I will continue the head of character 2
	I will finish the head of character 2
	I will start on the leg of character 2  
	I will finish the leg  of character 2

	Week3
13th-20th
	I will start the chest of character 2
	I will finish the chest of character2
	I will start on the arm of character 2  
	I will finish the arm  of character 2 
	I will put character2 together
	I will start the head of  character 3

	Week4
20th-27th
	I will continue the head of character 3
	I will finish the head  of character 3
	I will start the chest of character 3
	I will finish the chest of character 3
	I will start the leg of character 3
	I will finish the leg of character 3

	Week5
27th-4th
	I will start on the arm of character3 2  
	I will Finnish the arm of character 3
	I will put character 3 together
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The picture I used to help me with hand tropology 
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