## Slide 1: Project Management Tools and Techniques Seminar Activity

## Slide 2: Group Activity A:
In your groups (4/5) Members;
As a group discuss the benefits of Work Breakdown Structure – WBS and Cost Breakdown Structure – CBS.
Develop the WBS and CBS for the following projects:(choose anyone):
Project guide:
Build a three bedroom house
Moving home
Refurbish a kitchen

## Slide 3: Group Activity B
In your groups (4/5) Members;
As a group discuss different cycles of Risk management process.
What could be your strategies for Risk Prioritisation and Risk Response any one of this project?
Project guide:
Build a three bedroom house
Moving home
Refurbish a kitchen

## Slide 4: Group Activity C
In your groups (4/5) Members;
What are the advantaged of Gantt Chart? As a group Develop a Gantt chart for any one of the following project.
Project guide:
Build a three bedroom house
Moving home
Refurbish a kitchen

## Slide 5
Any Question?