ACBA 5006 - Questions 
Question 1 (50 mins)
You need to advise a client about the types of Procurement & Contracts available in the UK construction Industry. 
The client is the UWTSD and they want to build  new engineering classrooms and workshops adjacent to the IQ building. The building will need to be adaptable to suit the changing curriculum needs. The building needs to functional and meet the strict H&S needs within the workshops. Sustainability is of high importance as this will be part funded by public monies. UWTSD has a very tight budget with no real contingency. Also, the September opening date is of high importance.

· What are all of the procurement routes available to UWTSD?
· Are they all suitable? why/why not?
· What Standard Form (SF) contract options are available for your preferred procurement route?
· Are they all suitable? why/why not?

Question 2 (50 mins)
Dispute Resolution (DR) within the common SF construction contracts.
· Where does it come from?
· What are the main types (in order)
· How does JCT and NEC differ in their approaches to ADR?
· What advise would you give a sub-contractor who is thinking about adjudicating on a £8k dispute? 



